Contribution Report:-

Tim Watson 880158

After the poor time keeping and general lack of enthusiasm from the first task, I decided to take a more leader like role in this part of the project. I tried to regulate work through and assign and motivate people to get work done. But I found this extremely hard to do, with some of the group seemingly not in university for the first few weeks of the project. And general work ethic it felt like the deadlines we agreed on were ignored. Parts of the project were delayed for far too long and this caused me specifically lots of bother when trying to implement the user viewing functionality because drawing was delayed. When drawing was completed, I ended up having to convert the format it was in to work with our files as well as implementing extra features. This caused me a lot of delay and slowed me down when trying to continue on with work we agreed on.

At meetings I tried to assess what people would and could do however due to how late some people decided to start it was very hard for me to leave them. This forced us to reassign roles and responsibilities for the classes. Subsequently I believe I have written a far larger part of this program than was intended for this coursework. While others took advantage of the fact I wanted to complete this project and ultimately left it till the end so I would have to complete the little that they had done. With some people refusing to give true estimates of how long they will take to complete tasks. In the end I felt completely responsible to spend as much time as I can to complete this task.